# PART A — WEBSITE

# 2. WS-1 — Emergency Content Corrections

## WS-1.1  Replace the placeholder GSTIN

| Field | Detail |
| --- | --- |
| Current state | Footer displays GSTIN: 07AABCC1234D1Z5 [OBSERVED] |
| Problem | AABCC1234D is the standard specimen PAN used in sample documentation. This is not a live registration. |
| Why urgent | The site's own GST Verification tool invites visitors to check GSTINs. The first one many will test is this one. |
| Action | Replace with the live GSTIN in the global footer component so it renders on every route. |
| Status | BLOCKED — PRINCIPAL supplies the value in writing |
| Acceptance | Live GSTIN renders on every page, verified on three routes |

## WS-1.2  Verify the CIN

| Field | Detail |
| --- | --- |
| Current state | Footer displays CIN: U74999MH2015PTC260940 [OBSERVED] |
| Observation | MH indicates Maharashtra ROC while operations and registered address are New Delhi. The 2015 incorporation year is independently corroborated. [VERIFIED] |
| Action | Update only on written instruction following the Principal's MCA master data check. |
| Status | BLOCKED — PRINCIPAL |
| Acceptance | Footer CIN matches the confirmed value |

## WS-1.3  Take offline pages carrying incorrect statements of law

| URL | Defect | Action |
| --- | --- | --- |
| /sole-proprietorship-to-private-limited-company/ | States a private limited company requires share capital of at least INR 1 lakh. Removed by the Companies (Amendment) Act, 2015. [VERIFIED] | 410 Gone, or 301 to /services/private-limited-company. Do not rewrite. |
| /shares-transfer/ | States a shareholder must hold an approved DIN to transfer shares. DIN is allotted to directors under s.153 and is not a precondition; transfer is governed by s.56 and Form SH-4. [VERIFIED] | 410 Gone, or 301 to /services/roc-compliance. Do not rewrite. |

## WS-1.4  Fix the dead reviews link

The homepage "Read All Reviews →" button has href="#" and performs no navigation. [OBSERVED] This is the highest-intent click available to a hesitant prospect. Point it at the reviews destination built under WS-5.1; until that exists, link to the Google Business Profile reviews URL.

# 3. WS-2 — Legacy Site Decommissioning and Redirects

Tier P1 · Owner: Developer · 14 days · Largest single item in this order

## 3.1  The problem

The migration to the current Next.js build was completed to roughly 80%. The previous WordPress installation was never decommissioned and is still serving live, indexed pages. Confirmed live: [OBSERVED]

- /books-keeping-outsourcing/

- /private-limited-compliance/

- /sole-proprietorship-to-private-limited-company/

- /shares-transfer/

- /reviews/

- /contact-us/

- /home/private-limited-company-incorporation/

At least one legacy URL — /advisor/company-avenue-advisory/ — returns a hard 404 with no redirect. Legacy pages display a 2024 copyright notice, contain Latin placeholder text in the pricing tables, and carry the unfilled marker "Established in [Year of Establishment]". [OBSERVED]

## 3.2  Required steps, in order

- Full backup of the WordPress installation including the database. Retain 12 months.

- Complete URL inventory. Do not rely on the sample below. Sources: wp_posts table, legacy sitemap, Search Console Pages report (16 months), and a crawl of the live legacy instance.

- Map every legacy URL to its closest current equivalent.

- Implement server-side 301 redirects. Not 302, not meta refresh, not JavaScript.

- Where no close equivalent exists, redirect to the relevant category index — never the homepage, which Google treats as a soft 404.

- Where content must not survive (WS-1.3), return 410 Gone.

- Decommission WordPress entirely. Unlinking is not sufficient; the pages must stop resolving.

- Submit the current sitemap in Search Console; request removal of URLs not being redirected.

- Verify no chains or loops — every legacy URL reaches its destination in one hop.

## 3.3  Starter redirect map

A starting point derived from publicly visible URLs. Not complete. The developer must produce the full map and submit it for approval before deployment.USE SPIDER FROG

| Legacy URL | Destination | Type | Status |
| --- | --- | --- | --- |
| /books-keeping-outsourcing/ | /services/accounting-bookkeeping | 301 | Live |
| /private-limited-compliance/ | /services/annual-filing | 301 | Live |
| /sole-proprietorship-to-private-limited-company/ | /services/private-limited-company | 410 | See WS-1.3 |
| /shares-transfer/ | /services/roc-compliance | 410 | See WS-1.3 |
| /home/private-limited-company-incorporation/ | /services/private-limited-company | 301 | Live |
| /contact-us/ | /contact | 301 | Live |
| /reviews/ | New reviews page — WS-5.1 | 301 | Live |
| /advisor/company-avenue-advisory/ | /about | 301 | 404 now |
| /authority-hearing-attend/ | /services/trademark-registration | 301 | Verify |
| /import-export-code-renewal/ | /services/iec-registration | 301 | Verify |
| /automation/ | /services | 301 | Verify |
| /blog/ | /blog | 301 | Map slugs individually |

BLOG POSTS NEED INDIVIDUAL MAPPING

Legacy blog posts used a different slug structure from the current /blog/{slug} pattern. Each must be mapped individually, or to the blog index where no equivalent exists. A blanket /blog/* redirect discards the authority of every post.

## 3.4  Acceptance criteria

- Every URL in the completed inventory returns 301 to a live destination, or 410. Zero 404s.

- No redirect chains or loops, verified with a crawler.

- WordPress no longer resolves on any route.

- Sitemap submitted and accepted in Search Console.

- Complete map delivered as a spreadsheet for the record.

# 4. WS-3 — Analytics, Events and Call Tracking

Tier P1 · Owner: Developer · 14 days · Nothing else can be measured until this exists

## 4.1  Base installation

- GA4 installed site-wide via Google Tag Manager. Confirm the existing container (GTM-KMKTTDKD) is live and correctly configured. [OBSERVED on site]

- Search Console verified. Confirm www/non-www and http/https all resolve to one canonical property.

- Confirm no duplicate or legacy analytics tags fire from the WordPress instance.

## 4.2  Conversion events

| Event name | Trigger | Parameters | Key event |
| --- | --- | --- | --- |
| click_to_call | Click on any tel: link | page_path, link_position (header/hero/footer/sticky) | Yes |
| whatsapp_click | Click on any wa.me link | page_path, link_position | Yes |
| contact_form_submit | Successful form submission | page_path, service_interest | Yes |
| newsletter_signup | Subscribe success | page_path | No |
| calculator_complete | User reaches a result | calculator_name | No |
| verify_tool_use | Verification tool returns a result | tool_name | No |
| service_page_scroll_75 | 75% scroll on a service page | page_path | No |
| social_referral_landing | Session from a social source | source, campaign, landing_page | No |

## 4.3  Call tracking

| Source | Implementation | Notes |
| --- | --- | --- |
| Google Business Profile | Dedicated tracked number set as the Profile's primary number | Google requires a number connecting to the individual location and under the business's direct control |
| Organic / direct | Dynamic number insertion, default pool | Must not alter the NAP number in structured data or on the contact page |
| Paid search | Separate tracked number for paid sessions | Enables cost-per-call calculation |
| Social | Distinct number or UTM-tagged links to the contact page | Allows social to be judged on leads, not vanity metrics |

NAP CONFLICT WARNING

Dynamic number insertion can conflict with NAP consistency requirements. The number in structured data, on the contact page and across all directory listings must remain the canonical business number. Agree the approach with the Principal before implementing, rather than creating a new consistency problem while solving an attribution one.

## 4.4  UTM convention — mandatory for every channel

All social, email and paid links to the website must carry UTMs in this exact format. Inconsistent tagging is the commonest reason channel reporting becomes unusable.

https://companyavenueadvisory.com/services/gst-registration

?utm_source=linkedin        (linkedin | instagram | youtube |

facebook | gbp | newsletter | whatsapp)

&utm_medium=social          (social | email | cpc | organic_local)

&utm_campaign=gstr3b_aug26  (topic_month_year — lowercase, underscores)

&utm_content=carousel_a     (creative variant, optional)

Lowercase throughout. No spaces. One naming convention, documented and shared, owned by Marketing.

## 4.5  Acceptance criteria

- All eight events fire correctly, verified in GA4 DebugView on desktop and mobile.

- Key events marked as conversions.

- A 7-day baseline report produced and handed to the Principal, with the date range stated.

- Call tracking numbers route correctly and are answered on the correct handset.

- UTM convention documented and circulated to Marketing.

# 5. WS-4 — Structured Data

A conflict exists between the address on the website (209, Jaina Tower 1) and at least one public directory listing (320, Vishal Tower, District Center Kirti Shikar), and between the opening hours shown in each. [OBSERVED] Publishing structured data with an unconfirmed address propagates the error into Google's understanding of the business and is far harder to unwind later. Deploy only after the Principal confirms the canonical NAP in writing.

## 5.1  Schema to implement once unblocked

| Type | Where | Purpose |
| --- | --- | --- |
| ProfessionalService | Site-wide, in the layout | Establishes entity, address, hours, contact |
| Service | Each service page | Describes the individual offering |
| FAQPage | Homepage FAQ and service page FAQs | Rich result eligible; frequently drawn on by AI answer surfaces |
| BreadcrumbList | All pages below top level | Improves presentation and crawl comprehension |
| Article | Blog posts | Include author, datePublished, dateModified |
| Person | Author bio pages | Supports author credibility for regulated content |

## 5.2  ProfessionalService template

Placeholders in capitals. Do not deploy with placeholders in place.

{

"@context": "https://schema.org",

"@type": "ProfessionalService",

"name": "Company Avenue Advisory Pvt. Ltd.",

"url": "https://companyavenueadvisory.com",

"telephone": "+91-99537-19111",

"email": "info@companyavenueadvisory.com",

"address": {

"@type": "PostalAddress",

"streetAddress": "CONFIRMED_STREET_ADDRESS",

"addressLocality": "Janakpuri, New Delhi",

"addressRegion": "Delhi",

"postalCode": "110058",

"addressCountry": "IN"

},

"openingHoursSpecification": [{

"@type": "OpeningHoursSpecification",

"dayOfWeek": ["Monday","Tuesday","Wednesday",

"Thursday","Friday","Saturday"],

"opens": "CONFIRMED_OPENING_TIME",

"closes": "CONFIRMED_CLOSING_TIME"

}],

"areaServed": ["New Delhi","Delhi NCR","Gurugram","Noida"],

"sameAs": [

"CONFIRMED_LINKEDIN_URL",

"CONFIRMED_FACEBOOK_URL",

"CONFIRMED_INSTAGRAM_URL",

"CONFIRMED_YOUTUBE_URL"

]

}

The sameAs array is how Google connects the website to the firm's social profiles. It must contain only confirmed, actively maintained profiles — see WS-9.1. Do not list a dormant or unclaimed profile.

# 6. WS-5 — Conversion and Trust Fixes

## 6.1  Reviews destination

A populated reviews page exists on the legacy site but is orphaned from the current build. Genuine Google reviews are going unused while the homepage displays testimonials that could not be traced. [OBSERVED]

- Build a reviews page on the current site.

- Pull reviews live from the Google Business Profile via API where feasible, so it stays current without manual work.

- Link from the homepage button (WS-1.4) and from the main navigation.

## 6.2  Replace homepage testimonials

| Field | Detail |
| --- | --- |
| Current state | Five named testimonials: Arjun Sharma, Priya Mehta, Rohan Kapoor, Neha Singh, Vikram Patel [OBSERVED] |
| Observation | None correspond to any locatable Google review. Genuine reviews from different named clients exist on the legacy page. [OBSERVED] |
| Action | Replace with genuine Google reviews. Retain a named testimonial only where the Principal confirms in writing it is a real client statement. |
| Status | BLOCKED — PRINCIPAL |
| Acceptance | Every testimonial traceable to a real, attributable client statement |

## 6.3  Standardise trust claims

| Claim displayed | Where | Action |
| --- | --- | --- |
| "Trusted by 1000+ Business Owners" | Homepage hero | Standardise to confirmed figure |
| "1,000+ Businesses Served" | Homepage stats | Standardise to confirmed figure |
| "2000+ Businesses incorporated since" | Legacy pages | Removed by WS-2 |
| "Trusted by 25,000+ world-class brands" | Legacy pages | Remove regardless — not substantiated |
| "15+ Years Experience" | Homepage stats | Re-word — see note below |
| "ISO 9001:2015 certified" | Third-party listings | Substantiate with certificate number and body, or remove everywhere |
| "MSME accredited" | Third-party listings | Misnomer. Udyam is a registration, not an accreditation. Re-word. |

On experience: the firm was incorporated in 2015 — eleven years — corroborated independently. [VERIFIED] The 15+ years figure refers to the Principal's practice. Re-word to distinguish the two, for example "Led by a Chartered Accountant with 15+ years in practice". Final wording from the Principal.

## 6.4  Replace stock imagery

- Remove the Unsplash images in the homepage hero and mid-page sections. [OBSERVED]

- One carries alt text "Company Avenue Advisory professional office environment", misrepresenting stock as the firm's premises. Do not reuse for any non-genuine replacement.

- Replace with commissioned photography (brief at Section 9.6). Modern formats, correct dimensions, lazy loading below the fold.

- Accurate descriptive alt text on every image.

## 6.5  Internal linking and blog filters

- Calculators and verification tools currently sit in a silo. Add contextual links from each into the relevant commercial service page, plus a clear next-step call to action.

- Category filters exist for GST, Trademark, Income Tax, Accounting and Compliance while visible posts sit almost entirely in Company Registration. Confirm empty-category behaviour; hide empty categories or show a useful empty state.

# 7. WS-6 — Data Protection Implementation

The site operates public tools collecting personal data, including a PAN verification tool described as performing a name, date of birth and Aadhaar-link check. [OBSERVED] The Principal is establishing the firm's position under the Digital Personal Data Protection Act, 2023. Do not build or amend these flows until that position is issued, and implement to the Principal's specification rather than a general interpretation.

## 7.1  Information the developer must supply within 7 days

- Every point where personal data is collected — forms, tools, newsletter, chat, WhatsApp handoff.

- Exactly what fields are captured at each.

- Whether data is stored; if so where, for how long, under what access controls.

- Every third-party API behind the verification tools, with provider name and applicable terms.

- What those providers receive and are permitted to do with it.

- Whether any analytics or marketing tag can access submitted field values.

- Current cookie inventory and any consent mechanism in place.

## 7.2  Likely implementation scope once instructed

- Notice served at the point of collection, in the manner the Principal specifies.

- Consent as a specific, unbundled, affirmative action — not pre-ticked, not bundled into general terms.

- Consent record retained with timestamp and notice version.

- Automated deletion aligned to the retention period the Principal sets.

- A mechanism for access, correction and erasure requests.

- Documented internal breach notification procedure.

# 8. WS-7 — New Build Items

## 8.1  Tax Year 2026-27 calculator

Context only: the existing calculator is labelled FY 2025-26. The Income-tax Act, 2025 took effect on 1 April 2026 and introduces a unified "Tax Year" in place of the previous year / assessment year pairing. The first Tax Year under the new Act is 2026-27. [VERIFIED]

- Build to the Principal's specification only. Do not source rates, slabs or terminology from any other reference, including AI tools or competitor sites.

- Retain the FY 2025-26 calculator at its current URL, clearly labelled, for belated and revised returns for that period.

- Add a selector or clear signposting so users land on the correct tool.

- Every displayed figure traceable to the Principal's specification sheet.

## 8.2  Location page template

Five location pages exist — Delhi, Janakpuri, Dwarka, Gurgaon, Noida — and appear to follow a template with the location name substituted. [INFERRED]

Duplicating a template with the city name swapped produces doorway pages. Google discounts them and, at scale, treats them as spam. Build a template with defined slots for genuinely location-specific content, which the client supplies per location. Do not generate that content, and do not launch a page with empty or auto-filled slots.

Template slots required:

- Location-specific introduction (client-supplied)

- Applicable ROC jurisdiction and state-specific requirements (client-supplied)

- Local turnaround expectations (client-supplied)

- Genuine local client outcomes or reviews (client-supplied)

- Map, directions, local contact detail

- Shared service description and FAQ blocks (may be common)

# PART B — GOOGLE BUSINESS PROFILE

# 9. WS-8 — Profile Build-Out

Tier P1 · Owner: Marketing · 14 days

## 9.1  Baseline to record before any change

The profile shows 600 customer interactions and green profile strength. [OBSERVED — owner panel] The period those cover, and the split between calls, direction requests and website clicks, is not stated. [REQUIRES DATA]

Record and file the following before editing anything, with the date range noted. Without a baseline nobody can demonstrate what this work achieved.

| Metric | Value | Date range |
| --- | --- | --- |
| Profile views |  |  |
| Searches (direct / discovery / branded) |  |  |
| Call clicks |  |  |
| Website clicks |  |  |
| Direction requests |  |  |
| Messages |  |  |
| Total reviews |  |  |
| Average rating |  |  |
| Reviews in last 90 days |  |  |
| Primary category |  |  |
| Secondary categories |  |  |

## 9.2  Categories

Current categories are not visible externally. [REQUIRES DATA] Once known, review against these principles:

- Categories must describe what the business IS, not act as keyword containers.

- Use as few categories as necessary. Adding marginal categories dilutes rather than broadens relevance.

- The primary category carries the most weight. For this firm the realistic candidates are Chartered Accountant, Tax Consultant, Accountant or Business Management Consultant — the choice should follow actual revenue mix, not search volume.

## 9.3  Services

Load 15–20 service entries with descriptions to the ~300-character field limit. Approved copy is supplied in the CAA GBP Execution Pack and must be used as written.

Standards applied to that copy, which must hold for any additions: no unverified client counts, no superlatives such as "best" or "leading", no guaranteed outcomes, no certification claims until substantiated, timelines phrased as typical rather than promised.

## 9.4  Products, posts and Q&A

| Element | Requirement |
| --- | --- |
| Products | Load fixed-price packages. Price must match the website pricing page exactly — a mismatch is the fastest way to lose a prospect who was ready to call. |
| Posts | Weekly, anchored to verified statutory deadlines. 12-month calendar supplied in the Execution Pack. Structure: hook, problem, solution, trust signal, call to action. Every date verified against current CBDT / CBIC / MCA notifications before scheduling. |
| Q&A | Owner-seeded questions are permitted. Use genuine objection-removing questions; seven are drafted in the Execution Pack. Never manufacture misleading customer activity. |
| Photos | Genuine premises, team, signage and certificates. See the brief at 9.6. |

## 9.5  Review generation

The newest traceable Google review dates to June 2024. [OBSERVED] For local ranking, recency and steady flow matter more than absolute count.

- Ask at certificate handover — the point of peak client satisfaction — not in a follow-up a fortnight later.

- Use the short link generated by "Ask for reviews" in the Profile.

- Steady trickle, not a burst. A sudden spike after two years of silence is a pattern Google notices.

- Respond to every review, positive and negative, within 48 hours.

## 9.6  Photography brief

- Exterior — Jaina Tower entrance with signage, showing the District Centre context

- Reception and waiting area

- Two or three workspace shots, working rather than posed

- Meeting room, ideally mid-consultation

- Principal portrait and full team photograph

- Certificates and registrations on the wall, legible

- Two or three vertical shots for mobile and social

Specification: landscape 4:3 or 16:9 for the main set, minimum 720px wide, well lit, no filters, and no visible client documents or identifiable client information in frame.

# PART C — SOCIAL MEDIA( FOR SOCIAL MEDIA INTERN)

# 10. WS-9 — Social Media Programme

## 10.1  What is currently known

| Channel | Status | Evidence | Class |
| --- | --- | --- | --- |
| LinkedIn | Company page exists at /company/company-avenue-advisory-pvt-ltd | Linked from the website footer | OBSERVED |
| Facebook | Page exists, categorised Consulting agency, 1 review, most recent visible activity dates to 2016 | Public page listing | OBSERVED |
| X / Twitter | No profile identified. The footer icon is a share-intent link, not a profile link | Website footer markup | OBSERVED |
| Instagram | Not identified | — | REQUIRES DATA |
| YouTube | Not identified | — | REQUIRES DATA |
| WhatsApp Business | In use for enquiries via wa.me link | Website footer and floating button | OBSERVED |

DEFECT — SOCIAL ICONS ARE SHARE BUTTONS

The website footer presents Facebook, LinkedIn and X icons as though they were profile links. Two of the three are share-intent URLs — facebook.com/sharer and x.com/intent/tweet — which open a share dialogue rather than the firm's profile. Only the LinkedIn link points to an actual page. A visitor clicking to check the firm's social presence gets a post composer instead. Fix under WS-5; developer action, 48 hours.

## 10.2  First task — social audit

Before any content is produced, Marketing must complete and file the following. Do not begin posting on a channel until its row is complete.

| Channel | URL | Claimed? | Followers | Last post | Decision |
| --- | --- | --- | --- | --- | --- |
| LinkedIn |  |  |  |  |  |
| Facebook |  |  |  |  |  |
| Instagram |  |  |  |  |  |
| YouTube |  |  |  |  |  |
| X / Twitter |  |  |  |  |  |
| WhatsApp Business |  |  |  |  |  |

Decision options: ACTIVATE (invest and post to cadence) · MAINTAIN (claimed, branded, low cadence) · CLAIM AND PARK (secure the handle, minimal content) · CLOSE (remove where a dormant profile is doing harm). A dormant, unbranded profile with a decade-old post signals a firm that stopped trading. Either fix it or close it — leaving it is the worst option.

## 10.3  Recommended channel priority

Priority follows where this firm's buyers actually are. This is a professional services firm selling to founders, directors and finance leads — not a consumer brand.

| Channel | Priority | Role | Realistic cadence |
| --- | --- | --- | --- |
| LinkedIn | 1 | Primary. Where founders, directors and finance leads are. Best fit for regulatory commentary and the Principal's professional authority. | 3 company posts/week + 2 Principal posts/week |
| YouTube | 2 | A search surface, not just a social channel. Evergreen explainers rank and keep earning for years. | 2 videos/month + shorts from the same footage |
| WhatsApp Business | 3 | Already the enquiry route. Formalise with catalogue, greeting message, quick replies and labels. | Continuous, response-time driven |
| Instagram | 4 | Reach among younger founders and startups. Carousels perform well for compliance explainers. | 3 posts/week + stories on deadlines |
| Facebook | 5 | Decide: revive or close. Currently dormant with a decade-old post. | Mirror Instagram if revived |
| X / Twitter | 6 | Low value for this buyer in this market. Claim the handle defensively; do not invest. | Claim and park |

## 10.4  Content pillars

Five pillars, mixed roughly in these proportions. The mix matters: a feed that is only promotion is ignored, and a feed that is only education generates no enquiries.

| Pillar | Share | What it is | Example |
| --- | --- | --- | --- |
| Deadline and compliance | 35% | Statutory dates, what happens if missed, what to prepare | "GSTR-3B closes on the 20th — three things to reconcile first" |
| Explainer | 25% | Genuinely useful education on structures, processes and changes | "Tax Year vs Assessment Year — which applies to your filing" |
| Proof and outcome | 15% | Anonymised client situations and how they were resolved | "A founder came to us after registering the wrong structure. Here's what it cost to fix." |
| Firm and people | 15% | Team, office, credentials, culture. Builds the trust that converts. | Principal on why a structure decision matters more than founders expect |
| Service and offer | 10% | Direct promotion with a clear call to action | "Company registration in 7–10 working days. Book a free consultation." |

## 10.5  The repurposing engine

Do not create content per channel. Create once per statutory anchor, then adapt. This is what makes the cadence sustainable with a small team.

| Output | Derived from one statutory anchor |
| --- | --- |
| Website blog post | The full treatment, 800–1,200 words, reviewed and signed off by the Principal |
| GBP post | 150–250 words, deadline in the first line, call-to-action button |
| LinkedIn post | Reframed for a director audience; the practical consequence, not the rule |
| Instagram carousel | 5–7 slides, one idea per slide, first slide carries the deadline |
| YouTube short / Reel | 60–90 seconds to camera, Principal or a senior team member |
| WhatsApp broadcast | One line plus a link, to opted-in clients only |
| Newsletter item | Short summary plus a link to the blog post |

One anchor, seven outputs, one review cycle. The Principal reviews the source content once — not seven times.

## 10.6  Governance — non-negotiable

Social is where regulated-content discipline most often breaks down, because posting feels informal. It is not. Anything published under the firm's name is published in the firm's professional capacity.

| Rule | Detail |
| --- | --- |
| Statutory review gate | Any post stating a rate, threshold, due date, section number or legal requirement requires Principal sign-off before scheduling. No exceptions for "it's just a story". |
| No guaranteed outcomes | No refund guarantees, no assured approvals, no "100% success", no promised timelines beyond typical ranges. |
| No unsubstantiated claims | No "best", "No. 1", "leading" or superlatives. No client counts or certifications not confirmed in writing. |
| Comment handling | Never give specific tax or legal advice in a public comment or DM. Acknowledge, then move to a private consultation. A public answer becomes advice to everyone reading it. |
| Complaints | Route to Operations within the hour. Never argue publicly. Never disclose anything about the client's engagement in a public reply. |

## 10.7  Measurement

Social is judged on leads, not on followers. Every link must carry the UTM convention at 4.4.

| Metric | Where | What it tells you |
| --- | --- | --- |
| Sessions from social | GA4, source/medium | Whether the channel sends anyone at all |
| click_to_call from social sessions | GA4 event + source | Whether it sends buyers — the metric that matters |
| contact_form_submit from social | GA4 event + source | As above |
| Cost per qualified lead by channel | Call log + spend | Whether to continue, scale or stop |
| Follower growth | Native analytics | Directional only. Never the primary KPI. |
| Engagement rate | Native analytics | Diagnostic for content quality, not for commercial return. |

## 10.8  Acceptance criteria

- Social audit table at 10.2 complete, with a decision recorded for every channel.

- Footer share-buttons replaced with real profile links, or removed where no profile exists.

- All active profiles fully branded — logo, cover, description, address, contact, website link.

- NAP on every profile matches the canonical record exactly (see WS-10).

- sameAs array in structured data lists only confirmed active profiles.

- Content calendar approved by the Principal for the first month before posting begins.

- UTM tagging verified on the first ten posts.

# PART D — CITATIONS AND NAP

# 11. WS-10 — Directory Citations and NAP Reconciliation

CONFIRMED INCONSISTENCY

Website: 209, Jaina Tower 1, District Centre, Professor Joginder Singh Marg, Janakpuri, New Delhi 110058. Public directory listing: 320, Vishal Tower, District Center Kirti Shikar, Janakpuri 110058. Different building and different suite. Hours also differ — the website states 9:00 AM, the directory 10:00 AM. [OBSERVED] NAP consistency is a documented local ranking input, and conflicting addresses also confuse prospects who check.

## 11.1  Step one — establish the canonical record

Nothing else in this workstream can proceed until the Principal confirms, in writing, a single canonical version of each field. This record then governs every surface in this document.

| Field | Canonical value (to be confirmed) |
| --- | --- |
| Business name |  |
| Street address |  |
| Locality |  |
| City / State / PIN |  |
| Phone |  |
| Email |  |
| Website |  |
| Opening hours |  |
| Established |  |

## 11.2  Step two — reconcile every listing

Update each to match the canonical record character for character. Abbreviations, punctuation and suite formatting must be identical, not merely equivalent.

| Platform | Claimed? | NAP correct? | Updated | Notes |
| --- | --- | --- | --- | --- |
| Google Business Profile | Yes |  |  | The canonical source — update first |
| Website (all pages) | Yes |  |  | Footer, contact page, schema |
| Justdial |  |  |  | Confirmed conflicting address and hours |
| IndiaMART |  |  |  | Profile exists |
| Bing Places |  |  |  | Verify whether claimed |
| Apple Maps / Business Connect |  |  |  | Verify whether claimed |
| Facebook |  |  |  | Dormant — see WS-9 |
| LinkedIn |  |  |  | Page exists |
| Sulekha |  |  |  | Verify |
| Other directories found |  |  |  | Complete the search first |

## 11.3  Also verify

- A reviews page was found on an external subdomain (localo.site) reproducing client testimonials. [OBSERVED] Confirm whether this is authorised; if not, request removal.

- Search for duplicate or unclaimed listings of the business. Duplicates dilute signals and breach Google's guidelines. Request merge or removal where found.

- Do not mass-submit to low-quality directory networks. Prioritise authoritative and relevant sources — quality over count.