Developer Work Order — Status Report

Re: Work Order dated 22 July 2026 (Anshika Singh / CA Jatin Aggarwal)

Updated: 23 July 2026 · Build: compiled successfully, all fixes verified in prerendered HTML

Legend: Done — completed this round · Already — was already in place · Partial — partially done (blocked) · Pending — waiting on Jatin / assets

Priority 1 — Security & Credibility

1.1 — Admin panel password · Done

The /admin/consultations panel uses HTTP Basic Auth with credentials read from environment variables (ADMIN_USER / ADMIN_PASSWORD) — not hardcoded, not in a database.

•  Done: Replaced the weak admin / admin@123 with a strong generated credential in local .env.local; added a best-effort per-IP login throttle (10 fails / 15 min → HTTP 429) to src/middleware.ts; documented rotation in the README.

•  Was already done: Auth was already env-based (rotation = change the var + redeploy, no code change).

•  Needs you: Add the new ADMIN_USER / ADMIN_PASSWORD to Vercel env vars + redeploy, and share the password securely (see hand-off note at the bottom).

1.2 — Placeholder CIN & GSTIN · Pending

Footer shows placeholder CIN U74999MH2015PTC260940 and GSTIN 07AABCC1234D1Z5.

•  Verified: Both strings exist in exactly one place — src/lib/constants.ts (the footer and everything else reads from there). They are not in the Organization schema, About, or Terms. So this is a clean 2-line change.

•  Needs Jatin: the real CIN + GSTIN. Once provided, updated everywhere instantly.

1.3 — Stats counters rendering as 0 · Done

Animated counters ("Years of Experience", etc.) served 0 in the server HTML that Google reads.

•  Done: Reworked src/components/ui/AnimatedCounter.tsx to initialise with the real value (SSR-correct, present in the initial HTML), and animate on the client only after scroll-in — with a reduced-motion guard. Verified: homepage HTML now contains 1,000, 15, etc. instead of 0.

•  Needs Jatin (optional): confirm the final numbers; current claims (15+, 1000+, 98%, 25+, 100%) are in place.

1.4 — Stock hero image · Partial

•  Verified already done: The hero no longer uses Unsplash — it loads a local image. No request to images.unsplash.com from the hero.

•  Still open: Unsplash is used site-wide on ~33 other files (About, WhyChoose, ~30 service pages, blog images) and next.config.ts still whitelists it.

•  Needs you: real office/team photos → I'll convert to WebP/AVIF, serve via next/image with alt text, and remove the Unsplash domain from config once none remain.

1.5 — Testimonials · Partial

•  Verified already done: The homepage pulls live Google reviews (Google Places), showing the real rating/count when available. No Review/AggregateRating schema exists anywhere — so the "don't add schema until real" rule is already satisfied.

•  Still open: when the API returns nothing, it falls back to 5 placeholder personas.

•  Needs Jatin: the A/B decision (real reviews vs remove) + confirm the Google Place has real reviews. On request I'll strip the fabricated fallback so nothing fake can ever render.

Priority 2 — Analytics Migration to GTM

2.1 — Remove hardcoded gtag, install GTM · Done (code) / Pending (Vercel + publish)

•  Was already done: The analytics component already supports the full GTM snippet + <noscript>; it just wasn't switched on.

•  Done: In .env.local, set NEXT_PUBLIC_GTM_ID=GTM-KMKTTDKD and blanked NEXT_PUBLIC_GA_ID (removing the direct G-P3LQECEJ5L gtag) so pageviews aren't double-counted — GA4 now fires inside the container.

•  Needs you: Mirror those two env values in Vercel + redeploy; then Anshika runs GTM Preview and does the first container Publish (required, or the snippet loads an empty container).

2.2 — DataLayer events for conversions · Done

•  Done:

–  data-track="whatsapp" / data-track="call" added to 150+ WhatsApp/phone links across the site (plus the central Navbar/Footer/CTA/City CTAs).

–  consultation_submit fires on successful form submission (not button click).

–  calculator_used fires on first interaction with every calculator.

–  verify_used fires on a successful lookup in all 6 verification tools.

•  Was already done: whatsapp_click, call_click (mobile bar) and generate_lead (/thank-you).

•  Needs you: confirm each event in GTM Preview after deploy.

Priority 3 — SEO Bug Fixes

3.1 — Duplicate brand suffix in blog titles · Done

Blog titles rendered … | Company Avenue Advisory | Company Avenue Advisory.

•  Done & verified: blog article titles now show the brand exactly once in <title>.

3.2 — Homepage blog cards must link to individual articles · Done

The static "Knowledge Hub" cards all linked to /blog.

•  Done: each card now links to its own /blog/<slug>.

•  Note: when the live-news feed is active, those cards link to external news by design — worth a quick Jatin confirmation on whether the homepage should surface our articles or live news.

3.3 — Verify no other pages share the title bug · Done

•  Audit result: the bug was site-wide, not just blog — it affected every child page that hard-coded the brand into its title (all ~80 service pages, ~30 calculators, verify pages, templates, thank-you).

•  Done & verified: stripped the redundant brand from 77 page titles in one pass; the root template now adds it exactly once. Confirmed across service / calculator / verify / blog / template pages in the fresh build. Correct pages (about, contact, pricing, hubs) were untouched.

Priority 4 — Access & Governance

•  Done: README expanded with the deployment flow, a full environment-variable inventory, admin-panel config + password rotation, the MongoDB Atlas IP-allowlist gotcha, and the GTM analytics setup.

•  Needs you / Jatin (external, cannot be done in code): add jatin@ to Vercel; confirm registrar + expiry; add jatin@ as Cloudflare admin on the zone; add the company GitHub org to the repo.

Summary Table

| # | Task | Status |
| --- | --- | --- |
| 1.1 | Admin panel password | Done — needs creds set in Vercel |
| 1.2 | Placeholder CIN / GSTIN | Pending Needs real values from Jatin |
| 1.3 | Stats counters rendering as 0 | Done & verified |
| 1.4 | Stock hero image | Partial Hero already off Unsplash; rest needs real photos |
| 1.5 | Testimonials | Partial Live reviews already wired; needs Jatin's decision |
| 2.1 | Remove gtag, install GTM | Done Code/config done — needs Vercel env + Publish |
| 2.2 | DataLayer conversion events | Done — verify in GTM Preview |
| 3.1 | Duplicate brand in blog titles | Done & verified |
| 3.2 | Homepage cards → article URLs | Done |
| 3.3 | Title-bug audit (other pages) | Done & verified (77 pages fixed) |
| 4 | Access & governance / README | Partial README done; account access is external |